| BSc. in Computing 2021/22  COMP321 Information System Implementation    Progress Check Form | | | | |
| --- | --- | --- | --- | --- |
| Group number | | Group 8 | Supervisor name | Calana Chan |
| Overall project progress against work-plan | | | | |
| The overall project is done as we expected in the work plan.  In this period, we have made progress in the following two aspects:  For development, we have achieved the function A, B and C basically and we also have some ideas about developing the advanced feature Z0.  For reporting, we have finished chapter 1 and chapter 3 of the report.  All in all, our project is not behind schedule and it can be kept on pushing on. | | | | |
| Individual contribution | | | | |
| Member | Contribution | | | |
| Steve | **Project Management**: WBS Chart, Created Jira Group  **Frontend**: Project startup, A1 A6 A7 B1 B2 C1 C3 C6 D1  **Backend**: A1 A3 A6 B2 B3 B5 C1 C3 E2 E5 E6  **Integration**: A6 A7 A1 B1 B2 B5 C1 C2 C3 C4 C5 C6 D1  **Additional**: create more addresses, select primary address in profile or in product list  **Functional requirement accomplished:**  **A6 A7 A1 B1 B2 B5 C1 C2 C3 C4 C5 C6 D1** | | | |
| Jane | **Project Management**: Work Plan, Gantt chart  **Fronted**: B2, B3  **Backend**: C2, C3, D1, D2, D3, D4, F1, F2, F3, F4, F5, F6, F7  **Integration**: B2, B3  **Functional requirement accomplished: B2, B3** | | | |
| Freddie | **Database**: database design, export database design schema, creating tables  **Fronted**: B1, B2, bugs fixed  **Report**: chapter 1 and chapter 3 | | | |
| Stephen | **Database:** database design, ER-diagram, creating tables  **Fronted:** C1, C2, C4, bugs fixed  **Advanced:** Ionic framework and Weex framework background study and deploy, find a solution to Z0 | | | |
| King | **Database:** checking tables  **Report:** database design report in chapter 3, drew 3.2 diagram  **Other:** ethics form | | | |